PRODUCT & ENGINEERING ROADMAP

CampusFlow

Feature Audit, Stabilization Plan, Milestones, and AI Search Strategy

Audit basis: Fresh source review of the Next.js frontend and ASP.NET Core backend, plus frontend typecheck/build evidence, backend Release build evidence, live EF migration-history inspection, and EF pending-model-change detection.

Prepared 17 August 2026

Living implementation guide - update after every completed milestone

# 1. How to use this roadmap

This document is the working order for CampusFlow. It distinguishes code that exists from workflows that are genuinely usable. Work should start at Milestone 0 and move forward only when the exit criteria for the current milestone have been demonstrated with real persisted data.

| Status | Meaning |
| --- | --- |
| Working | Frontend, API, authorization, and persisted data path are present and suitable for direct verification. |
| Code-aligned | Frontend and backend contracts match, but database/runtime or automated acceptance verification is still incomplete. |
| Partial | Some parts exist, but the user cannot complete the full workflow reliably. |
| Blocked | A confirmed defect, migration gap, security problem, or missing dependency prevents reliable use. |
| Demo only | UI exists but uses mock data or a fallback instead of authoritative persisted records. |
| Not started | No usable end-to-end implementation exists. |

Start here: Do not begin AI implementation yet. First restore assignment reliability, align the database model, stop unsafe entity serialization, and establish tests and deployment health checks.

# 2. Executive audit summary

CampusFlow has a credible foundation: student registration, student/teacher login, role-protected APIs, student GPA and schedule widgets, section-scoped assignment creation, file submissions, and a responsive dashboard shell. The assignment frontend contract is now substantially aligned with the intended section/enrollment model.

However, the application is not production-ready. The current student assignment list is guaranteed to fail because its repository method throws NotImplementedException. EF Core reports model changes with no migration, and the applied migration history stops before Course, CourseSection, CourseEnrollment, and Assignment.CourseSectionId are represented. The teacher student-list endpoint returns EF entities containing Password and cyclical navigation graphs. These are release blockers.

Recommended sequence: Stabilize data and API safety first; complete academic administration second; finish assignment, grade, timetable, and attendance workflows third; add delivery quality gates fourth; introduce permission-filtered search and AI only after the authorization model is testable.

# 3. Audit scope and evidence

| Area | Evidence reviewed | Result |
| --- | --- | --- |
| Frontend | All app routes, components, services, API types, configuration, navigation, package scripts | TypeScript and production build pass; full lint has two existing errors and two warnings. |
| Backend | Controllers, services, repositories, DTOs, entities, DbContext, migrations, configuration, Dockerfile | Release build passes with 38 nullable warnings. |
| Database | EF migration list and __EFMigrationsHistory read | Four existing migrations are applied. |
| Model drift | dotnet ef migrations has-pending-model-changes | Confirmed pending model changes; new migration required. |
| Tests | Frontend and backend repository file inventory | No unit, integration, contract, or browser tests found. |

# 4. Current architecture

Browser (Next.js 16) -> typed fetch wrapper -> ASP.NET Core 8 controllers -> services/repository -> EF Core 8 -> SQL Server. Authentication uses a JWT stored in an HTTP-only cookie. Assignment and submission files are written to wwwroot and exposed through static-file middleware.

- Frontend identity display and redirects are based on sessionStorage; the JWT cookie remains the backend authorization boundary.

- Student-owned endpoints derive StudentId from the validated JWT claim.

- Teacher assignment creation and submission listing derive TeacherId from the JWT and verify section ownership.

- Course-section enrollment is the intended authorization scope for student assignments.

- The current data model and migration snapshot do not yet agree, so this architecture is not deployable as documented.

# 5. Feature inventory - what works today

## 5.1 Authentication and accounts

| Feature | Status | Evidence / limitation |
| --- | --- | --- |
| Student registration | Working with risks | Frontend validation and POST /api/student/register exist. No unique normalized email constraint; backend catches broad exceptions and returns ex.Message. |
| Student login | Working with risks | JWT cookie and role claim are issued. No lockout, rate limiting, session revocation, refresh flow, or server-restored UI session. |
| Teacher login | Working with risks | Separate teacher endpoint and role claim exist. |
| Logout | Working | Backend deletes the JWT cookie; frontend clears sessionStorage. |
| Teacher registration | Backend only / unsafe | Public endpoint exists with minimal validation; no invitation/admin approval workflow or frontend. |
| Password security | Blocked | Unsalted SHA-256 is used for both roles and must be replaced. |
| Password reset/change | Not started | No forgot-password, reset-token, change-password, or email-verification workflow. |
| Route/session protection | Partial | Backend roles are authoritative, but frontend guards rely on sessionStorage and do not restore identity from /student/me. |

## 5.2 Student experience

| Feature | Status | Evidence / limitation |
| --- | --- | --- |
| Dashboard shell | Partial | Responsive sidebar and widgets exist. Promise.all means one failing API hides all widget data. |
| Semester GPA chart | Working but mislabeled | Reads GPA records. Label says CGPA Trend even though values are semester GPA. |
| Schedule widget | Partial | Reads per-student time ranges. No date/day/term/recurrence, so Today's Schedule is not authoritative. |
| Assignment list | Blocked | Frontend maps section/status fields, but StudentRepository.GetAssignmentsforStudent throws NotImplementedException. |
| Assignment brief | Partial | UI opens filePath, but files are public static URLs without authorization checks. |
| Assignment submission | Code-aligned | Multipart upload, deadline check, single-submission rule, and section access query exist; runtime is blocked by migration/model drift. |
| Grade card | Demo only | Polished printable UI exists, but /api/student/grade-card is absent and failures silently fall back to mock transcript data. |
| Courses page | Not started | Sidebar link exists; no route or student course API. |
| Attendance page | Not started | Sidebar link exists; no route, entities, or APIs. |
| Assignments/timetable pages | Not started | Sidebar links exist; no dedicated routes. |
| Notifications/settings | Not started | Sidebar links exist; no routes, storage, or APIs. |

## 5.3 Teacher experience

| Feature | Status | Evidence / limitation |
| --- | --- | --- |
| Teacher dashboard | Partial | Tabs exist for students, GPA, schedule, and assignment; sidebar also links to non-existent separate teacher routes. |
| Student list | Blocked / security | Endpoint returns Student EF entities with Password plus loaded navigation graphs, risking sensitive-data exposure and serialization cycles. |
| Add semester GPA | Partial | Form and endpoint exist; backend lacks range, duplicate-semester, authorization-scope, and audit validation. |
| Add schedule | Partial | Form and endpoint exist; no ordering, overlap, day/date, section, or teacher-ownership validation. |
| List assigned sections | Code-aligned | GET /api/teacher/sections filters active sections by JWT teacher. |
| Create section assignment | Code-aligned | Multipart route, future-date validation, teacher section ownership, optional brief, and frontend section selector exist. |
| View submissions | Partial | Teacher can refresh submissions only for the assignment just created in the current UI session. |
| Manage existing assignments | Not started | No teacher assignment-list, detail, edit, publish, archive, duplicate, or delete workflow. |
| Grade submissions | Not started | No rubric, score, feedback, return, resubmit, or gradebook integration. |

## 5.4 Platform, data, and delivery

| Capability | Status | Evidence / limitation |
| --- | --- | --- |
| EF Core migrations | Blocked | Four migrations are applied, but EF confirms pending model changes. Snapshot lacks the current course/section/enrollment structure. |
| API error UI | Partial | Frontend sanitizes technical bodies. Backend lacks global ProblemDetails and still returns exception messages in multiple controllers. |
| Uploads | Partial / insecure | Extension allowlist and 25 MB limit exist. No signature/MIME validation, malware scan, private download authorization, external storage, or cleanup. |
| DTO discipline | Partial | Assignment DTOs exist; student/GPA/schedule endpoints still return domain entities. |
| Health checks | Not started | No liveness/readiness endpoint and no schema-behind health failure. |
| Automated tests | Not started | No tests found in either repository. |
| CI/CD | Not started | No automated build, lint, test, migration, deployment, or rollback pipeline. |
| Observability | Not started | No structured correlation logging, metrics, tracing, alerts, or audit events. |
| Docker | Broken | Dockerfile targets .NET 10 and references old StudentMAnagementSystem project paths/DLL while the app targets net8.0 and CampusFlow.csproj. |
| API documentation | Partial | Swagger is enabled only in development; CampusFlow.http still contains only the template weather request. |

# 6. Confirmed critical findings

## P0-1: Student assignment retrieval is broken

StudentService calls GetAssignmentsforStudent. The exact interface implementation in StudentRepository throws NotImplementedException, while a differently capitalized GetAssignmentsForStudent method contains the intended EF query. Every student assignment-list request will fail until these are unified and tested.

## P0-2: The EF model is ahead of migrations

The live database reports all four existing migrations applied, but EF Core reports pending model changes. The migration snapshot does not include Course, CourseSection, CourseEnrollment, or Assignment.CourseSectionId. A reviewed migration and data/backfill plan are mandatory before the section assignment feature can run reliably.

## P0-3: Teacher student-list response is unsafe

GetAllStudents returns Student entities with Password and includes GPA, Schedules, and Submissions. EF relationship fix-up can create Student -> Submission -> Student cycles. Replace this with a projected StudentSummaryDto immediately.

## P0-4: Password hashing is unsuitable

Unsalted SHA-256 allows fast offline guessing and identical hashes for identical passwords. Migrate to ASP.NET Core PasswordHasher or Argon2id/bcrypt with per-user salts and rehash-on-login.

## P0-5: Backend errors are not centrally controlled

Registration and several workflow endpoints return raw exception messages. Add centralized exception handling with safe RFC ProblemDetails and environment-safe logging.

## P0-6: Uploaded academic files are public

UseStaticFiles exposes assignment briefs and submissions directly. A user who learns a URL may bypass section authorization. Introduce authenticated download endpoints or short-lived signed URLs.

## P0-7: Academic structures cannot be administered

Entities for courses, sections, and enrollments exist in source, but there are no admin CRUD APIs, UI, seed/import process, or current migration. Teachers cannot become associated with sections through the product.

## P0-8: Delivery has no safety net

No tests, CI, schema health check, deployment migration step, audit trail, or recovery drill exists. The current Dockerfile is not buildable for this project.

# 7. Roadmap at a glance

| Order | Milestone | Primary outcome | Start condition |
| --- | --- | --- | --- |
| 0 | Emergency stabilization | Assignments, schema, and student list stop failing | Start now |
| 1 | Security and API safety | Protected identities, errors, cookies, and files | Milestone 0 passed |
| 2 | Academic administration | Admin can create courses, sections, teachers, and enrollments | Stable schema |
| 3 | Assignment workspace | Full teacher/student assignment lifecycle | Admin data exists |
| 4 | Gradebook and transcript | Assessments, marks, GPA/CGPA, authoritative transcript | Course/enrollment foundation |
| 5 | Timetable and attendance | Dated section schedule and attendance workflows | Academic terms/sections |
| 6 | Portal completeness | Courses, notifications, profiles, route cleanup | Core workflows stable |
| 7 | Quality and deployment | Tests, CI/CD, health, observability, recovery | Begins in M0; release gate here |
| 8 | Search foundation | Authorized keyword/document search and canonical URLs | Permissions and data mature |
| 9 | AI search MVP | Cited, read-only, permission-filtered answers | Search evaluation passes |
| 10 | AI assistant expansion | Personal/teacher tools and guarded insights | MVP safety proven |

# Milestone 0: Emergency stabilization

Objective: Make the current application reliable enough for persisted end-to-end testing before adding new product scope.

Current status: In progress; frontend contract exists, backend/database blockers confirmed

Depends on: None - this is the starting point.

## Implementation steps

- Create a recoverable database backup - Record database name, server, backup location, timestamp, and restore command. Verify the backup can be read.

- Fix the assignment repository contract - Delete the duplicate throwing method, keep one correctly named asynchronous query, and add an integration test proving only active enrollments receive section assignments.

- Generate and review the missing migration - Include Course, CourseSection, CourseEnrollment, Assignment.CourseSectionId, indexes, foreign keys, and a deliberate treatment of existing assignment data.

- Apply migrations through a deployment step - Apply to a disposable copy first, verify __EFMigrationsHistory, then apply to the intended environment. Never rely on manual ad hoc schema edits.

- Add schema readiness health - Expose readiness that fails when pending migrations/model drift exist; keep liveness independent.

- Replace teacher student entity serialization - Return a minimal StudentSummaryDto projection with no password or navigation properties.

- Prove the section assignment path - Teacher creates assignment -> enrolled student lists it -> non-enrolled student cannot list/open/submit -> enrolled student submits -> owning teacher lists submission.

## Required deliverables

- Reviewed EF migration and rollback/restore notes

- Corrected repository method plus role/enrollment integration tests

- Safe StudentSummaryDto endpoint

- Migration-aware readiness health endpoint

- Documented persisted acceptance-test evidence

## Exit criteria

- No NotImplementedException remains in reachable production paths.

- EF reports no pending model changes and the expected migration is present in __EFMigrationsHistory.

- Student list response contains only approved fields and serializes without cycles.

- Cross-section assignment access tests return 404/403 as designed.

- Backup restore procedure has been demonstrated on a non-production target.

# Milestone 1: Security and API safety

Objective: Remove the highest-risk identity, response, upload, and authorization weaknesses.

Current status: Not started

Depends on: Milestone 0 schema and core workflow are stable.

## Implementation steps

- Upgrade password hashing - Use PasswordHasher<TUser> or an approved slow salted algorithm. Support migration-on-login for existing SHA-256 hashes and force reset where required.

- Normalize and enforce unique identities - Normalize email, add unique indexes, decide whether one email may exist across roles, and return safe 409 responses.

- Centralize exception handling - Map validation, not-found, conflict, forbidden, and unexpected exceptions to RFC ProblemDetails. Never send stack traces, SQL details, cookie headers, or local paths.

- Harden cookie/JWT behavior - Move cookie lifetime/configuration to settings; add CSRF strategy, login throttling/lockout, revocation/session policy, and environment-specific SameSite/Secure settings.

- Protect file access - Store files outside the public web root or use private object storage. Stream through authorization-checked endpoints with safe content-disposition headers.

- Strengthen upload validation - Validate MIME and file signatures, scan malware, quarantine failures, track metadata/checksums, and remove orphan files after database failures.

- Remove direct entity responses - Project GPA, schedule, submission, and account DTOs; define versioned API contracts.

## Required deliverables

- Password migration design and tests

- Unique email migrations and conflict responses

- Global ProblemDetails middleware

- Private file service and authorization tests

- Threat model for cookie auth, uploads, and role boundaries

## Exit criteria

- No API response can contain Password or an EF navigation graph.

- Credential stuffing/rate-limit tests pass.

- Unauthorized file URLs cannot retrieve briefs or submissions.

- Production responses never contain technical exception content.

- Security-focused integration tests run automatically.

# Milestone 2: Academic administration foundation

Objective: Make courses, terms, sections, teachers, and enrollment manageable through supported workflows rather than direct database editing.

Current status: Not started

Depends on: Milestones 0-1 complete.

## Implementation steps

- Introduce an Admin role - Create invitation/bootstrap policy, role authorization, and audit logging. Do not allow public admin registration.

- Model academic terms - Add term start/end dates, status, registration windows, and links from sections and schedules.

- Complete course catalog - Use stable custom CourseCode as a unique business identifier while retaining Guid Id as the relational primary key.

- Build section management - Create/edit/archive offerings, assign teachers, set capacity, semester/year, room, and active state.

- Build enrollment management - Add/drop students, preserve history, support active status, capacity validation, and controlled CSV import.

- Add admin frontend - Provide searchable lists, validated forms, confirmation states, pagination, and import-result reporting.

- Seed test data safely - Create deterministic development fixtures for one admin, multiple teachers, sections, enrolled/non-enrolled students, and assignments.

## Required deliverables

- Admin APIs and portal

- AcademicTerm migration and DTOs

- Course/section/enrollment CRUD with audit events

- Validated import template and rollback report

- Deterministic acceptance-test dataset

## Exit criteria

- A new environment can be configured without manual SQL edits.

- Only admins can manage structure and enrollment.

- Teacher and student section visibility updates correctly after add/drop.

- CourseCode uniqueness and format rules are enforced by the database and API.

# Milestone 3: Complete assignment workspace

Objective: Deliver a durable assignment lifecycle for teachers and students, beyond the current dashboard-only slice.

Current status: Partial code exists; full workspace not started

Depends on: Academic sections and enrollments are manageable.

## Implementation steps

- Add teacher assignment listing - List assigned-section assignments with filters for course, section, due state, and publication state.

- Add assignment detail and management - Support draft, publish/schedule, edit, duplicate, archive, and late-submission rules with concurrency checks.

- Create dedicated student assignment pages - List/filter, open detail, download protected briefs, upload/replace before deadline, and show late/submitted states.

- Complete teacher submission review - Browse all assignments after reload, filter missing/submitted/late, preview/download files, and export an authorized roster.

- Add grading and feedback - Rubrics, marks, private feedback, returned/resubmission states, and auditable changes.

- Add notifications - Notify on publication, approaching due date, successful submission, feedback, and returned work.

- Handle file lifecycle - Version replacements, preserve submission history where policy requires, and remove files only through audited workflows.

## Required deliverables

- Teacher assignment list/detail/review routes

- Student assignment workspace

- Submission attempt/version model

- Protected file preview/download

- Assignment and submission end-to-end tests

## Exit criteria

- Teacher can reopen and manage any authorized assignment after signing in again.

- Student can never see an assignment outside an active enrollment.

- Every submission has a clear state, timestamp, owner, and file history.

- Deadline, replacement, late, and resubmission policies are server-enforced.

# Milestone 4: Gradebook and authoritative transcript

Objective: Replace manual semester GPA entry and mock transcript data with assessment-driven academic records.

Current status: Demo UI and unused DTOs exist; backend workflow not started

Depends on: Course, section, enrollment, and assignment foundations are stable.

## Implementation steps

- Define grading policy - Document scales, weights, rounding, repeats, incomplete/withdrawn states, publication approval, and GPA rules.

- Add assessment and grade entities - Represent exams, quizzes, assignments, projects, total marks, weight, score, feedback, status, grader, and audit metadata.

- Build teacher gradebook - Bulk entry/import, validation, draft/published states, weighted calculations, and change history.

- Calculate GPA/CGPA centrally - Generate semester and cumulative results from course grades; treat direct GPA records as legacy/backfill only.

- Implement grade-card API - Return the existing GradeCard contract from authoritative data and remove mock fallback behavior.

- Complete transcript export - Add official/provisional status, institution metadata, generated PDF, verification reference, and access logging.

## Required deliverables

- Approved grading policy

- Assessment/Grade migrations and services

- Teacher gradebook and publication flow

- Student transcript API and real UI

- Calculation regression tests with edge cases

## Exit criteria

- The Grades page never silently substitutes demo data.

- GPA/CGPA calculations are reproducible from persisted grades.

- Students see only published results.

- Every grade change is attributable and auditable.

# Milestone 5: Timetable and attendance

Objective: Create date-aware section scheduling and auditable attendance workflows.

Current status: Not started

Depends on: Academic terms and sections are available.

## Implementation steps

- Replace student-owned schedule rows - Model section meetings with day/date/recurrence, term, start/end, room/meeting link, cancellation, and exceptions.

- Validate scheduling - Prevent invalid ordering, room/teacher/section overlaps, and meetings outside the academic term.

- Build timetable views - Student and teacher day/week/agenda views, next-class summary, changes, and calendar export.

- Add attendance sessions - Generate or create dated sessions from meetings; capture present, absent, late, excused, and cancelled states.

- Add attendance review - Student history, percentage/threshold warnings, correction requests, and teacher/admin audit trail.

## Required deliverables

- Academic meeting and attendance migrations

- Teacher attendance capture UI

- Student timetable and attendance pages

- Conflict and percentage calculation tests

## Exit criteria

- Today's Schedule uses actual dates and term rules.

- Attendance percentages trace to individual dated sessions.

- Corrections preserve who changed what, when, and why.

# Milestone 6: Portal completeness and communication

Objective: Turn the dashboard shell and placeholder navigation into complete daily-use portals.

Current status: Not started

Depends on: Core academic workflows are authoritative.

## Implementation steps

- Create course pages - Current and past courses, section, teacher, credits, syllabus, materials, announcements, assignments, and grades.

- Implement notifications - In-app read/unread state, preferences, delivery retries, digest rules, and links to authoritative records.

- Add profile/settings - Contact details, password change, accessibility, time zone, notification preferences, and active-session management.

- Improve dashboard resilience - Load/retry widgets independently, add skeleton/empty/error states, and prevent one endpoint from hiding all data.

- Remove dead navigation - Create every linked route or remove the link; consolidate teacher tabs versus separate pages deliberately.

- Polish product identity - Replace Create Next App metadata and inconsistent EduPortal/Student Portal naming with CampusFlow branding.

- Accessibility review - Keyboard navigation, visible focus, semantic forms/tables, screen-reader labels, contrast, and reduced motion.

## Required deliverables

- Complete student and teacher navigation map

- Courses, notifications, and settings routes

- Independent dashboard query states

- Accessibility test report and fixes

## Exit criteria

- Every visible navigation link resolves to a supported workflow.

- One failed widget does not block unrelated dashboard data.

- Critical flows pass keyboard and screen-reader checks.

# Milestone 7: Engineering quality, deployment, and operations

Objective: Create the release safety net required for production and future feature work.

Current status: Not started

Depends on: Begins alongside Milestone 0; becomes a mandatory release gate here.

## Implementation steps

- Add test layers - Backend unit and API integration tests; frontend component tests; contract tests; browser E2E for student, teacher, and admin roles.

- Fix quality baselines - Resolve full frontend lint findings, treat selected backend warnings as errors, and remove stale services/template files.

- Repair container/deployment files - Use matching .NET 8 images and CampusFlow project paths; add Next.js deployment configuration.

- Create CI gates - Restore, lint, typecheck, build, tests, migration drift check, dependency scanning, and artifact creation.

- Create deployment pipeline - Backup, migration bundle/idempotent script, readiness checks, smoke tests, rollback decision, and release record.

- Add observability - Structured logs with correlation IDs, metrics, traces, error alerts, audit events, uptime, and storage/database capacity monitoring.

- Exercise recovery - Automated backups, retention, encrypted storage, restore drills, and documented RPO/RTO.

## Required deliverables

- Green CI pipeline

- Working Dockerfile and deployment runbook

- Test suites and coverage thresholds

- Health/readiness dashboards and alerts

- Backup/restore evidence

## Exit criteria

- No release can proceed with migration drift, failing tests, or failed readiness.

- A clean environment can be deployed automatically from source.

- Operational failures have actionable logs and alerts without sensitive data.

# Milestone 8: Search and AI data readiness

Objective: Build permission-aware search infrastructure before adding generated answers.

Current status: Not started

Depends on: Authorization, canonical records, and document lifecycle are mature and tested.

## Implementation steps

- Define searchable sources - Courses, assignments, materials, announcements, policies, schedule items, and approved user-specific records.

- Add canonical URLs and metadata - Every result needs type, source ID, section/term, owner, visibility, update time, and deletion path.

- Build keyword search first - Server-side authorization filters, pagination, facets, snippets, and deterministic fallback when AI is unavailable.

- Create document lifecycle - Private storage, version/checksum, extraction, indexing state, re-index, revoke, and delete propagation.

- Create evaluation dataset - Common queries, empty results, revoked enrollments, ambiguous terms, malicious documents, and cross-user leakage attempts.

## Required deliverables

- Permission-filtered keyword search API/UI

- SearchDocument and search-audit entities

- Document indexing lifecycle

- Versioned relevance and authorization evaluation set

## Exit criteria

- Unauthorized-result rate is zero in the security evaluation.

- Every result has an authorized canonical link and deletion path.

- Keyword search remains usable without an AI provider.

# Milestone 9: AI search MVP

Objective: Provide cited natural-language answers over approved policies and course documents without changing academic records.

Current status: Not started

Depends on: Milestone 8 passes relevance, deletion, and authorization evaluations.

## Implementation steps

- Add a backend-only AI gateway - Keep provider keys in secrets, apply rate/cost limits, timeouts, retries, request IDs, and data-minimization rules.

- Retrieve within authorized scope - Filter by institution, role, course section, term, visibility, and document state before answer composition; verify sources again after retrieval.

- Generate cited answers - Answer only from retrieved evidence, include accessible source links/snippets, and decline when evidence is insufficient.

- Defend against prompt injection - Treat documents as untrusted data; retrieved text cannot override system or authorization rules.

- Add feedback and evaluation - Helpful/not-helpful feedback, groundedness, citation validity, latency, cost, refusal quality, and leakage monitoring.

## Required deliverables

- POST /api/search and feedback endpoint

- Global search UI with result cards and citations

- AI usage, request, source, and feedback audit records

- Security/red-team and relevance evaluation report

## Exit criteria

- Every factual answer has valid accessible sources or refuses to answer.

- No AI key or sensitive prompt data reaches the frontend.

- Cross-section and cross-user leakage remains zero.

- The first release is read-only and cannot alter grades, attendance, assignments, or submissions.

# Milestone 10: AI academic assistant expansion

Objective: Add controlled read-only tools for personal academic questions and teacher workflow discovery after the search MVP proves safe.

Current status: Not started

Depends on: AI search has production evidence for permission safety, citations, latency, usefulness, and cost.

## Implementation steps

- Add student record tools - GetMyAssignments, GetMySchedule, GetMyGrades, and GetMyAttendance must derive identity exclusively from the JWT.

- Add teacher workflow tools - Missing submissions and pending reviews must require an assigned section and server-side ownership checks.

- Combine structured and document evidence - Return answer text plus authoritative cards/links; clearly distinguish live records from document summaries.

- Add recommendations cautiously - Study/resource recommendations and risk summaries require human-reviewed evaluation, explanations, privacy/fairness review, and opt-out.

- Keep writes out of scope - Do not permit AI to submit work, modify grades, mark attendance, change enrollment, or publish assignments without a future separately approved action framework.

## Required deliverables

- Typed read-only academic tools

- Student and teacher assistant UI

- Expanded evaluation suite and privacy review

- Usage/cost controls and operational playbook

## Exit criteria

- Identity is never accepted from model-generated studentId/teacherId input.

- Every tool call is authorized, validated, logged, and linked to a request ID.

- Incorrect or unsupported answers decline safely and point to the authoritative record.

# 8. Recommended AI feature set

Best first AI feature: CampusFlow AI Search: a read-only, role-aware, citation-required search assistant across approved course documents, policies, assignments, and the signed-in user's academic records.

## Student questions to support

- What assignments are due this week, and which have I not submitted?

- When is my next database class?

- Find the course note that explains normalization and cite it.

- Show my GPA trend using only my own records.

- What does the late-submission policy say?

## Teacher questions to support

- Which students in my assigned section have not submitted Assignment 3?

- Show submissions that still need review.

- Find my approved materials about normalization.

- Find and cite the attendance policy.

## AI features to postpone

- Automatic grade changes, attendance marking, enrollment changes, or assignment publication.

- Arbitrary SQL generation or direct database access.

- Cross-student comparisons that expose personal data.

- Risk scoring or recommendations without fairness, privacy, explanation, and appeal controls.

# 9. First work package - what we should start next

Immediate target: Complete Milestone 0 as one bounded stabilization package. Do not add new UI routes until the five exit criteria below pass.

- Back up and record the database - Capture migration history and validate restore on a disposable database.

- Fix GetAssignmentsforStudent - Use the implemented enrollment-filtered query and remove the throwing duplicate.

- Create the missing course-section migration - Review generated SQL and define how existing assignments are mapped or retired.

- Project StudentSummaryDto - Remove Password and navigation graphs from /api/teacher/students.

- Add five integration tests - Enrolled list, non-enrolled exclusion, enrolled submission, non-enrolled rejection, teacher ownership of submission list.

- Add schema readiness - Fail readiness when migration history/model are behind.

- Run the browser acceptance flow - Teacher publishes; correct student sees and submits; incorrect student cannot; teacher refreshes submission.

# 10. Definition of done for every feature

- Frontend, API, DTO, database, migration, and authorization contracts are implemented together.

- Server-side validation is authoritative; client validation improves usability but is not a security boundary.

- Loading, empty, success, validation, unauthorized, forbidden, conflict, and server-error states are handled.

- No password, entity graph, stack trace, SQL detail, token, cookie, connection string, or unauthorized field can leave the backend.

- Unit, integration, contract, and role-based browser tests cover normal and failure paths.

- Migration, backup, rollback/recovery, health, logs, metrics, and support diagnostics are ready.

- Accessibility, responsive layout, and keyboard operation are verified.

- Documentation and this roadmap are updated in the same change.

- Acceptance is demonstrated with real persisted data, never only mocks or screenshots.

# 11. Product decisions still required

| Decision | Why it matters | When required |
| --- | --- | --- |
| Single institution or multi-tenant? | Changes every authorization key, unique constraint, and search filter. | Before admin/data redesign |
| Teacher onboarding policy | Public self-registration is unsafe for production. | Milestone 1-2 |
| Custom course code format | Use CourseCode as a unique editable business identifier; keep Guid Id as internal primary key. | Milestone 2 |
| Assignment publish/late/resubmit rules | Determines states, deadlines, versions, and notifications. | Milestone 3 |
| Grading/GPA policy | Determines assessment model and transcript calculations. | Milestone 4 |
| Attendance statuses and correction policy | Determines records, thresholds, and audit requirements. | Milestone 5 |
| File retention and storage region | Determines object storage, deletion, privacy, and backup design. | Milestone 1-3 |
| AI data retention/provider policy | Determines what content may be indexed and logged. | Before Milestone 8 |

# 12. Audit notes and verification record

- Frontend source audited at C:\Front-end\StudentManagementSystem\studentmanagamentsystem.

- Backend source audited at C:\Porjects\CampusFlow\CampusFlow.

- Frontend npx tsc --noEmit passed during the current assignment work.

- Frontend npm run build passed; full lint remains blocked by existing Grades and ScheduleTimeline findings.

- Backend dotnet build --configuration Release passed with 38 nullable warnings.

- Debug build was inconclusive because the running CampusFlow process locked CampusFlow.exe; this is not a source compile failure.

- Database migration list showed all four existing migrations applied.

- dotnet ef migrations has-pending-model-changes returned that model changes exist and a new migration is required.

- No frontend or backend automated test files were found.

Maintenance rule: Update this Word roadmap and FEATURES_AND_AI_ROADMAP.md whenever a feature changes status, a blocker is found, a milestone exit criterion passes, or the implementation order changes.